**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: **January 08, 2020** |

Report Prepared By: **Kashyap Gauswami**

Employer/Organization: **IT CLAN**

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | **Pocket Meal Application** | |
| **T31** | |
| Start Date: **Jan 06, 2020** | End Date: **Jan 19, 2020** |
| Green | |

Summary

|  |
| --- |
| **Project Status Summary** |
| * Project Completion: * Estimated Date: **February 20, 2020** * Actual Date: **March 04, 2020** * Tasks facing issues: * Figuring the best alternative, if notification is the best way to get users attention or email/message can be used * Asking users for their personal information is reliable for the user wanting to help * Should maps and images be included in the chat details * Front end and Back end completion date were targeted * Resolving the issues: * We have contacted our stakeholder for his priority on the best option, either email or notification * For the first phase, we will not be collecting the personal data for user wanting to help as it will increase our time and database * We will be using API for chat, so our API enables only basic information in messaging including but not limited to photos and live location * Being the first project for everyone it was becoming difficult for the team members to coordinate and share the progress, but it was resolved after a few meetings |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Front End Basic | Implementation of API |
| Connection Between Back End and Front End | **Storing Data in Database** |
|  | **Implementing Features Such as Notification, Chat** |

Upcoming Objectives for Jan 20, 2020 to Feb 2, 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Implementation of API | Karan, Kashyap | | 15 – 20 Days | 2020-02-02 |
| Implementing Database | All Group Members | | 15 – 20 Days | 2020-02-02 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Implementing Database | | All Group Members | 2020-02-02 |
| Implementing APIs | | All Group Members | 2020-02-02 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Limited Database | We are planning to use a more viable option for the database | February 01 |
| More User-Friendly Front End | We want to create a more flexible front end | February 01 |
| Back End Debugging | Our aim is to create a hassle free and bug free backend which can be making simple modifications can be used for multiple applications | February 15 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Uploading to Heroku | Med | Med | Planning to integrate the whole application as one (No Separate Front End and Back End Deployment) |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T36\_ProjectStatusReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Jan 19, 2020 (11:59 p.m.)**