**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: **2020-01-27** |

Report Prepared By: **Kashyap Gauswami**

Employer/Organization: **IT CLAN**

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | **Pocket Meal Application** | |
| **T31** | |
| Start Date: **Jan 20, 2020** | End Date: **Feb 02, 2020** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| * Project Completion: * Estimated Date: **February 20, 2020** * Actual Date: **March 04, 2020** * Tasks facing issues: * How to send out notifications * Should maps and images be included in the chat details * Resolving the issues: * Still figuring our option for notifications (EMAIL or NOTIFICATIONS) * We will be using API for chat, so our API enables only basic information in messaging including but not limited to photos and live location |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| **Connection between Front End and Back End** | The Chat Box |
| Connecting database with the Front and Back End | **Using API for Maps and Chatbox** |

Upcoming Objectives for Feb 3, 2020, 2020 to Feb 23, 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Using API | All Group Members | | 25 Days | Feb 21, 2020 |
| Improving the Front End | All Group Members | | Till the planned end date | March 15, 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Debug and Deploy | | Karan and Kashyap | March 15, 2020 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Chat Box | Figuring our best alternative | Feb 20, 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Debug and Deploy | HI | HI | Follow the proper documentation and research |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T36\_ProjectStatusReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Feb 02, 2020 (11:59 p.m.)**